# Definition of Done — Maduuka Phase 1

2026-04-05

Table of Contents

# Definition of Done — Maduuka Phase 1

A task or user story is Done only when ALL of the following criteria are true. A story that satisfies only a subset of these criteria is not Done and must not be closed or counted in the sprint velocity.

## Code Quality

- Code follows the Coding Guidelines documented in CodingGuidelines_Maduuka.docx.

- No hardcoded currency symbols, tenant IDs, or API keys appear in the committed code.

- PHPStan level 8 passes with no ignored errors (backend).

- SwiftLint passes with no warnings (iOS); ktlint passes with no warnings (Android).

- No TODO or FIXME comments are committed without an associated issue number.

## Security

- Every new API endpoint has RBAC middleware applied.

- Every new state-changing web form has CSRF protection.

- All user input is validated and sanitised before database writes.

- No new SQL injection vectors are introduced; parameterised queries are used exclusively.

- Sensitive data (PII, credentials, salary figures) is not written to application logs.

## Testing

- Unit tests are written and passing for all new service methods.

- Integration tests are written for all new API endpoints, covering: response code, response schema, and RBAC enforcement.

- The test case(s) from TestPlan_Maduuka_Phase1.docx corresponding to this story are passing.

- No regression: the full test suite passes, not only the new tests.

## Multi-tenancy

- Every new database query is scoped to franchise_id.

- Cross-tenant data leak test: a user authenticated as Tenant A cannot access Tenant B's data via this feature. Result documented in the PR.

## Documentation

- The API endpoint is documented in the API specification, or the existing API spec is updated if behaviour changed.

- The Traceability Matrix is updated if a new functional requirement has been implemented.

## Deployment

- The feature works identically on Web AND Android (DC-001 parity), confirmed by manual test on both platforms before the PR is raised.

- The feature functions in offline mode if it is a POS or inventory feature (DC-003).

- The feature is verified on a low-end test device (DC-004: UGX 250,000-class Android handset).

- The PR has been reviewed and approved by at least 1 other team member.

- The story is merged to the staging branch and smoke-tested on the staging environment.