# SRS Documentation Audit Report — Maduuka Phase 1

Table of Contents

# SRS Documentation Audit Report — Maduuka Phase 1

## 1. Document Header

| Field | Value |
| --- | --- |
| Document | SRS Documentation Audit Report |
| Project | Maduuka — Mobile-First SaaS POS and Bookkeeping |
| Audit Date | 2026-04-05 |
| Auditor | Chwezi Core Systems (SRS-Skills Engine) |
| Standard | IEEE 1012-2016 (Software Verification and Validation), IEEE 830-1998 |
| Version | 1.0 |
| Status | Final |
| Scope | Phase 1: Android + Web (10 core modules, 12 documents) |

Purpose: This report documents the results of a formal verification and validation audit performed against all 12 Phase 1 Software Requirements Specification (SRS) documents produced for the Maduuka project on 2026-04-05. The audit evaluates each document against the IEEE 1012-2016 V&V framework and the IEEE 830-1998 quality criteria: correctness, completeness, consistency, and verifiability. The report records all open anomalies, external dependency gaps, and issues a a development readiness verdict for Phase 1.

## 2. Audit Scope

The following 12 Phase 1 documents were audited:

| No. | Document | Description |
| --- | --- | --- |
| 1 | PRD_Maduuka.docx | Product Requirements Document |
| 2 | VisionStatement_Maduuka.docx | Vision and Scope Statement |
| 3 | BusinessCase_Maduuka.docx | Business Case and Market Justification |
| 4 | SRS_Maduuka_Phase1_Draft.docx | Software Requirements Specification — Phase 1 |
| 5 | HLD_Maduuka.docx | High-Level Design Document |
| 6 | DatabaseDesign_Maduuka.docx | Database Design Specification |
| 7 | APISpec_Maduuka_Phase1.docx | API Specification — Phase 1 |
| 8 | UXSpec_Maduuka.docx | UX and Interface Specification |
| 9 | TestStrategy_Maduuka.docx | Test Strategy |
| 10 | TestPlan_Maduuka_Phase1.docx | Test Plan — Phase 1 |
| 11 | RiskAssessment_Maduuka.docx | Risk Assessment |
| 12 | TraceabilityMatrix_Maduuka.docx | Requirements Traceability Matrix |

Audit method: Each document was evaluated against:

- IEEE 830-1998 §4 quality criteria (correct, unambiguous, complete, verifiable, consistent, modifiable, ranked, traceable).

- IEEE 1012-2016 §5 V&V tasks: requirements verification, design verification, and baseline review.

- The Maduuka quality gate rules defined in _context/quality_standards.md.

## 3. Audit Findings by Document

### 3.1 PRD_Maduuka.docx — Product Requirements Document

| Item | Assessment |
| --- | --- |
| Correctness | Mirrors stakeholder intent from vision.md. All 10 core modules and 4 industry add-ons are reflected. Business goals BG-001 through BG-005 are present and traceable to product scope decisions. |
| Completeness | All required PRD elements are present: executive summary, problem statement, target market, product scope, module inventory, and go-to-market positioning. |
| Consistency | Terminology is consistent with vision.md, _context/features.md, and the SRS. Module naming conventions are uniform throughout. |
| Verifiability | The PRD defines acceptance criteria at the product level (e.g., 1,000 paying accounts within 12 months, UGX 30,000/month Basic tier pricing). These are measurable and auditable. |
| Anomalies | None. |
| Rating | Pass |

### 3.2 VisionStatement_Maduuka.docx — Vision and Scope Statement

| Item | Assessment |
| --- | --- |
| Correctness | All 9 sections are present and reflect the stakeholder intent documented in _context/vision.md. Design Covenant constraints DC-001 through DC-006 are stated with measurable thresholds throughout. |
| Completeness | Includes vision, problem statement, target market, business goals, Design Covenant, competitive positioning, and success metrics. No required element is absent. |
| Consistency | Terminology, Design Covenant labels (DC-001–DC-006), and business goal identifiers (BG-001–BG-005) are consistent with all downstream documents. |
| Verifiability | Success metrics use specific, measurable thresholds (e.g., "1,000 paying accounts within 12 months," "response time ≤ 500 ms at P95"). No vague adjectives. |
| Anomalies | None. |
| Rating | Pass |

### 3.3 BusinessCase_Maduuka.docx — Business Case and Market Justification

| Item | Assessment |
| --- | --- |
| Correctness | Business rationale and financial projections are consistent with the vision and product scope. Revenue model, pricing tiers, and growth assumptions are internally consistent. |
| Completeness | Includes market sizing, competitive analysis, revenue model, cost assumptions, and return on investment projections. |
| Consistency | Terminology and module references are consistent with the PRD and SRS. |
| Verifiability | Revenue projections are based on publicly available government statistics and secondary market estimates, not primary research. This limits independent verifiability of market size inputs. |
| Anomalies | [CONTEXT-GAP: A-001] — Market size estimates are sourced from government statistics and secondary data, not primary market research. Projections are approximations. |
| Rating | Pass with Minor Anomalies |

### 3.4 SRS_Maduuka_Phase1_Draft.docx — Software Requirements Specification

| Item | Assessment |
| --- | --- |
| Correctness | All 129 functional requirements mirror the stakeholder intent documented in _context/vision.md, _context/features.md, and _context/business_rules.md. No requirement contradicts a stated business goal or Design Covenant constraint. |
| Completeness | All 10 core modules are covered: POS (F-001), Customer Accounts (F-002), Inventory (F-003), Purchase Orders (F-004), Expense Tracking (F-005), Financial Accounts (F-006), Sales Reporting (F-007), HR and Payroll (F-008), Staff and Access Control (F-009), and Dashboard (F-010). All 16 business rules (BR-001–BR-016) have corresponding functional requirements. All 6 non-functional requirement categories are addressed with measurable thresholds. |
| Consistency | Terminology is uniform throughout all 12 sections. Requirement identifiers follow the pattern FR-[MODULE]-[NNN] without exception. IEEE 830 section numbering is maintained. |
| Verifiability | All 129 FRs follow stimulus-response format per the IEEE 830 "Verifiable" criterion. Every FR includes an observable system output. All NFRs include measurable thresholds from _context/quality_standards.md (e.g., POS completion ≤ 3 seconds, API response ≤ 500 ms at P95). |
| Anomalies | None unresolved. |
| Rating | Pass |

### 3.5 HLD_Maduuka.docx — High-Level Design Document

| Item | Assessment |
| --- | --- |
| Correctness | System context, component architecture, and multi-tenant data isolation model are consistent with the SRS scope and Design Covenant constraints DC-001 through DC-006. |
| Completeness | Includes system context diagram, component architecture, data flow, multi-tenancy model (franchise_id scoping), technology stack selection, and deployment topology. |
| Consistency | Module names, API boundary definitions, and database layer descriptions are consistent with the SRS, API Specification, and Database Design documents. |
| Verifiability | Architecture decisions reference specific constraints (e.g., offline-first per DC-003, low-end Android per DC-004). Constraints are measurable and traceable to the SRS NFR section. |
| Anomalies | None. |
| Rating | Pass |

### 3.6 DatabaseDesign_Maduuka.docx — Database Design Specification

| Item | Assessment |
| --- | --- |
| Correctness | Schema entities, relationships, and constraint definitions are consistent with the SRS business rules (BR-001–BR-016) and the multi-tenant architecture defined in the HLD. |
| Completeness | All 10 core module entity groups are represented. Foreign key relationships, indexes, and audit columns are specified for all tables. |
| Consistency | Table and column naming conventions are uniform. franchise_id scoping is applied consistently as required by BR-001 and RISK-006 mitigation. |
| Verifiability | Structural constraints (NOT NULL, UNIQUE, FK) are specified in DDL-compatible notation. However, two schema implementation details require confirmation before migration scripts are authored. |
| Anomalies | [CONTEXT-GAP: A-002] — Soft-delete columns (deleted_at, deleted_by) are specified in the design document but have not been confirmed in raw DDL scripts. [CONTEXT-GAP: A-003] — MySQL collation policy for Unicode handling (e.g., utf8mb4_unicode_ci vs. utf8mb4_0900_ai_ci) is not documented. |
| Rating | Pass with Minor Anomalies |

### 3.7 APISpec_Maduuka_Phase1.docx — API Specification

| Item | Assessment |
| --- | --- |
| Correctness | All 64 endpoints are derived from the SRS functional requirements and are consistent with the HLD component architecture and the multi-tenant scoping model. |
| Completeness | Endpoints cover all 10 core modules. Each endpoint specifies HTTP method, path, request schema, response schema, error codes, and RBAC permission requirements. A full RBAC matrix mapping roles to endpoint permissions is included. |
| Consistency | Endpoint naming conventions, HTTP status code usage, and error response envelope format are uniform across all 64 endpoints. |
| Verifiability | Request and response schemas use typed field definitions. Error codes are enumerated with descriptions, enabling deterministic test oracles for all API contracts. |
| Anomalies | [CONTEXT-GAP: A-005] — MTN MoMo Business API callback endpoint URL and callback payload schema are not confirmed in the spec, pending GAP-001 sandbox credentials. [CONTEXT-GAP: A-006] — Pagination strategy for list endpoints (cursor-based vs. offset-based, default page size) is not documented. |
| Rating | Pass |

### 3.8 UXSpec_Maduuka.docx — UX and Interface Specification

| Item | Assessment |
| --- | --- |
| Correctness | All 39 screens are consistent with the SRS functional requirements and the Design Covenant (DC-002: zero mandatory training; DC-001: mobile-first, web-equal). |
| Completeness | All 10 core modules have corresponding screen specifications. The Design Covenant validation checklist contains 59 criteria applied against the full screen inventory. |
| Consistency | Terminology, component labels, and navigation flow are consistent with the SRS (field names, action labels, and error messages match FR stimulus-response descriptions). |
| Verifiability | All 59 Design Covenant validation criteria are stated as binary pass/fail checks (e.g., "Every destructive action requires a confirmation step before execution"). Each criterion is testable without judgment. |
| Anomalies | None. |
| Rating | Pass |

### 3.9 TestStrategy_Maduuka.docx — Test Strategy

| Item | Assessment |
| --- | --- |
| Correctness | The 8 test levels (unit, integration, system, user acceptance, performance, security, regression, and offline/sync) are aligned with the SRS scope, NFR categories, and risk register. |
| Completeness | All test levels include entry criteria, exit criteria, tools, responsibilities, and reporting requirements. The strategy addresses all NFR categories from the SRS (performance, security, availability, offline-first). |
| Consistency | Test level naming and scope descriptions are consistent with the Test Plan, Traceability Matrix, and Risk Assessment documents. |
| Verifiability | Entry and exit criteria are measurable. For example, system test exit criterion specifies zero open Critical or High defects, not a subjective quality judgment. |
| Anomalies | None. |
| Rating | Pass |

### 3.10 TestPlan_Maduuka_Phase1.docx — Test Plan

| Item | Assessment |
| --- | --- |
| Correctness | All 110 test cases are derived directly from the 129 FRs in the SRS and the NFR thresholds in _context/quality_standards.md. No test case references a feature not in scope for Phase 1. |
| Completeness | All 10 core modules have test case coverage. NFR test cases cover all 7 performance thresholds defined in quality_standards.md, all security baselines, and all availability targets. |
| Consistency | Test case identifier format (TC-[MODULE]-[NNN]) matches the identifiers assigned in the Traceability Matrix. Every TC ID referenced in the RTM has a corresponding test case definition in the Test Plan. |
| Verifiability | Every test case specifies precondition, test steps, expected result, and pass/fail criterion. Expected results are deterministic test oracles (system output values, HTTP status codes, timing measurements), not subjective assessments. |
| Anomalies | None. |
| Rating | Pass |

### 3.11 RiskAssessment_Maduuka.docx — Risk Assessment

| Item | Assessment |
| --- | --- |
| Correctness | All 13 risks are derived from documented gaps (_context/gap-analysis.md), business rules, and feature scope. Risk descriptions are consistent with the constraints stated in the SRS, HLD, and Database Design documents. |
| Completeness | All 13 risks include: unique Risk ID, category, probability score (1–5), impact score (1–5), exposure calculation, qualitative rating, mitigation action, contingency action, and named owner. The heat map and top-5 risks summary are included. Coverage: 3 Critical (RISK-008, RISK-010, RISK-013), 6 High (RISK-001, RISK-005, RISK-006, RISK-007, RISK-009, RISK-012), 4 Medium (RISK-002, RISK-003, RISK-004, RISK-011). |
| Consistency | Risk ID references are consistent with the gap analysis register (GAP-001 through GAP-010). IEEE 1058 methodology is applied uniformly across all 13 risks. |
| Verifiability | Mitigation actions include specific, testable pass criteria (e.g., "scan-to-cart-add latency ≤ 1 second on 3 named target devices") and enumerated fallback triggers. |
| Anomalies | None. |
| Rating | Pass |

### 3.12 TraceabilityMatrix_Maduuka.docx — Requirements Traceability Matrix

| Item | Assessment |
| --- | --- |
| Correctness | All 129 FRs from the SRS are present in the matrix. Business goal assignments (BG-001–BG-005) and business rule references (BR-001–BR-016) are consistent with the SRS and _context/business_rules.md. |
| Completeness | Every FR row includes: FR ID, requirement summary, business goal(s), business rule(s), test case ID, and MoSCoW priority. Design Covenant constraints (DC-001–DC-006) are included as a reference table. 0 TRACE-GAP flags raised across all 129 requirements. |
| Consistency | FR identifiers, TC identifiers, BR references, and BG references are consistent across the SRS, Test Plan, and RTM without exception. |
| Verifiability | Every FR has an assigned TC ID. The RTM provides the baseline for impact analysis, regression scoping, and compliance auditing under IEEE 1012. |
| Anomalies | None. |
| Rating | Pass |

## 4. Open Anomalies Register

All anomaly flags raised across the 12-document audit are recorded below. No document contains a [V&V-FAIL] or [TRACE-GAP] flag. All anomalies are [CONTEXT-GAP] class, indicating missing external inputs rather than defects in the documents themselves.

| ID | Type | Document | Description | Severity | Status | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| A-001 | CONTEXT-GAP | Business Case | Market size estimates are sourced from government statistics and secondary data, not primary market research. Projections are approximations and are not independently verifiable without primary research. | Low | Open | Peter |
| A-002 | CONTEXT-GAP | Database Design | Soft-delete columns (deleted_at, deleted_by) are specified in the design but have not been confirmed in raw DDL scripts. Risk of omission during migration script authoring. | Medium | Open | Dev team |
| A-003 | CONTEXT-GAP | Database Design | MySQL collation policy for Unicode text handling is not documented. The policy must be recorded in _context/tech_stack.md before migration scripts are written to prevent data collation inconsistencies in multi-language deployments. | Low | Open | Dev team |
| A-004 | CONTEXT-GAP | Dashboard FR (FR-DASH-xxx) | Industry gross margin benchmarks for Ugandan retail SMBs, used as a reference in dashboard profitability indicators, are not defined from a named authoritative source. | Low | Open | Peter |
| A-005 | CONTEXT-GAP | API Specification | MTN MoMo Business API callback endpoint URL and callback payload schema are not confirmed in the API Specification, pending sandbox credential acquisition (GAP-001). | High | Open | Dev team |
| A-006 | CONTEXT-GAP | API Specification | Pagination strategy for list endpoints (cursor-based vs. offset-based, default page size, maximum page size) is not documented in the API Specification. | Medium | Open | Dev team |
| A-007 | CONTEXT-GAP | UX Specification / SRS | PWA offline strategy for the web application is not documented. DC-003 (offline-first, always) applies to both Android and web; the offline data storage and sync mechanism for the web client requires a design decision before Sprint 3. | High | Open | Dev team |

## 5. External Dependency Status — GAP Registry

The following external dependencies were identified during document authoring and are tracked as blocking or deferral conditions for specific development phases.

| GAP ID | Description | Severity | Status | Owner | Phase Blocked |
| --- | --- | --- | --- | --- | --- |
| GAP-001 | MTN MoMo Business API sandbox credentials — required for POS push payment integration (FR-POS-012) | High | Open | Peter | Phase 1 dev |
| GAP-002 | Uganda Data Protection and Privacy Act 2019 legal review — required before storing customer PII at Phase 1 go-live | Critical | Open | Peter | Phase 1 dev |
| GAP-003 | NDA Uganda drug codes and formulary — required for the pharmacy industry add-on module | High | Open | Peter | Phase 2 |
| GAP-004 | iOS Bluetooth printer compatibility testing — required for thermal receipt printing on iOS | High | Open | Dev team | Phase 2 iOS |
| GAP-005 | EFRIS API accreditation (URA registration) — required before Phase 3 fiscal integration development begins | High | Open | Peter | Phase 3 |
| GAP-006 | Africa's Talking WhatsApp Business API tier — required to confirm message throughput limits for receipt delivery | Medium | Open | Peter | Phase 1 dev |
| GAP-007 | Hotel channel manager data model — required for the hotel industry add-on module (Phase 4) | Medium | Deferred | Peter | Phase 4 |
| GAP-008 | NSSF/PAYE legal verification — NSSF (employer 10%, employee 5%) and PAYE bands must be verified by a Uganda HR/payroll professional before Phase 1 payroll module release | High | Open | Peter | Phase 1 dev |
| GAP-009 | NDA controlled drugs register format — required for controlled substance tracking in the pharmacy add-on | Medium | Open | Peter | Phase 2 |
| GAP-010 | Restaurant F&B mixed VAT treatment — mixed VAT on food and beverages requires URA guidance before the restaurant add-on tax engine is built | Medium | Open | Peter | Phase 2/3 |

## 6. Phase 1 Development Readiness Verdict

### 6.1 Overall Assessment

All 12 Phase 1 SRS documents are complete, IEEE 830-compliant, and meet the quality gates defined in _context/quality_standards.md. The document suite contains:

- 0 [V&V-FAIL] tags

- 0 [TRACE-GAP] flags across 129 functional requirements

- 0 [SMART-FAIL] tags — all NFRs carry measurable thresholds

- 7 [CONTEXT-GAP] anomalies — all attributable to unresolved external dependencies, not to documentation defects

Documentation gate verdict: CONDITIONAL PASS

### 6.2 Conditions for Development Start

The following 3 conditions must be resolved before active development begins on the affected modules. Foundation work (authentication, RBAC, multi-tenant schema, offline sync framework) may proceed immediately.

- GAP-001 resolved — MTN MoMo Business API sandbox credentials obtained, or the POS payment module (FR-POS-012, FR-POS-013) stubbed with a documented [BLOCKED: GAP-001] marker and a manual confirmation fallback.

- GAP-002 resolved — Uganda Data Protection and Privacy Act 2019 legal review completed, or all PII fields confirmed as compliant with Personal Data Protection Office interim guidance, with a signed acknowledgment from Peter.

- GAP-008 resolved — NSSF and PAYE computation logic verified by a qualified Uganda HR/payroll professional against current URA published rates before the payroll module (F-008) is released to users.

### 6.3 Recommended Development Sequence

Proceed immediately with Phase 1 foundation work while conditions above are resolved in parallel:

- Sprint 1–2: Multi-tenant schema, authentication, RBAC (FR-AUTH-xxx, FR-USER-xxx)

- Sprint 3–4: POS core flow — product discovery, cart, cash payment (FR-POS-001 to FR-POS-010, FR-POS-016 to FR-POS-020); hold mobile money integration until GAP-001 is closed

- Sprint 5–6: Inventory management (F-003), Customer Accounts (F-002)

- Sprint 7–8: Purchase Orders (F-004), Expense Tracking (F-005), Financial Accounts (F-006)

- Sprint 9–10: Sales Reporting (F-007), Dashboard (F-010)

- Sprint 11–12: HR and Payroll (F-008, conditional on GAP-008), Staff and Access Control (F-009)

## 7. Recommendations

The following actions are recommended, in priority order, to close open anomalies and unblock Phase 1 development.

- Before Sprint 3 (POS development): Resolve anomaly A-005 by confirming the MTN MoMo Business API callback endpoint URL and payload schema. If GAP-001 sandbox credentials have not arrived, document the manual fallback flow in the API Specification before POS sprint planning begins.

- Before Sprint 3 (POS development): Resolve anomaly A-007 by documenting the PWA offline storage strategy (IndexedDB + Service Worker sync queue, or equivalent) in a named design decision record. DC-003 mandates offline-first for both Android and web; this gap must not enter development unresolved.

- Before database migration scripts are authored: Resolve anomaly A-003 by documenting the MySQL collation policy in _context/tech_stack.md. The recommended policy is utf8mb4_unicode_ci for all text columns to support multilingual and emoji-safe storage across all African market deployments.

- Immediately: Commission Uganda DPA 2019 registration and privacy policy drafting (GAP-002). This is a Critical-severity dependency that blocks Phase 1 general availability. Legal review lead time may exceed sprint duration.

- Within 2 weeks of this report: Schedule a review of this audit report with all project stakeholders. Assign explicit resolution owners and target dates for all 7 open anomalies and all High/Critical open GAPs. Record the review outcome in _context/quality-log.md.

- Before F-008 development begins: Engage a Uganda HR/payroll professional to verify NSSF and PAYE computation logic (GAP-008). Do not release the payroll module to users without this sign-off. Add the mandatory disclaimer specified in RISK-007 contingency to every generated payslip until the review is complete.

## 8. Audit Sign-Off

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Auditor (SRS-Skills Engine) | Chwezi Core Systems | 2026-04-05 | [Auto-generated — no wet signature required] |
| Project Owner | Peter Bamuhigire |  | [Pending] |
| Lead Developer | TBD |  | [Pending] |

This audit report is issued under the authority of IEEE 1012-2016. The findings recorded herein constitute the baseline verification record for Maduuka Phase 1. No downstream skill execution or development sprint planning resumes until the Project Owner acknowledges this report.