Table of Contents

# Test Plan for Medic8 Phase 1 MVP

Project: Medic8 Multi-Tenant SaaS Healthcare Management System Document standard: IEEE 829-2008, IEEE 29119-3:2013 Version: 1.0 Status: Draft Phase: Phase 1 (Foundation)

## 1 Test Scope

### 1.1 Modules in Scope

Phase 1 delivers 9 functional modules covering patient registration through billing. All modules listed below are included in this test plan.

| Module | FR Group | Description |
| --- | --- | --- |
| Authentication and Session Management | FR-AUTH | Web login, JWT API login, token refresh, logout, MFA, session management |
| Tenant Management | FR-TNT | Facility provisioning, configuration, suspension, tenant-scoped data access |
| Patient Registration and Identity | FR-REG | Registration, EMPI matching, duplicate detection, patient merge, multi-identifier lookup |
| Outpatient Department | FR-OPD | Triage, consultation, SOAP notes, diagnosis (ICD-10), prescribing, CDS, referral |
| Laboratory Information System | FR-LAB | Lab requests, sample collection, specimen tracking, result entry, critical value alerts, QC |
| Pharmacy and Dispensary | FR-PHR | Prescription queue, dispensing, stock deduction, substitution, partial dispensing, stock management, expiry tracking, controlled substances |
| Billing and Revenue | FR-BIL | Patient accounts, auto-billing, receipt generation, payment processing, deposit management, cashier reconciliation |
| Appointments and Scheduling | FR-APT | Booking, reminders (SMS/WhatsApp), doctor availability, queue management, walk-in integration |
| Access Control | FR-RBAC | Role management, permission assignment, ABAC for sensitive records, prescribing authority enforcement |

### 1.2 Requirements Coverage

| Category | Count | ID range |
| --- | --- | --- |
| Functional requirements (Phase 1) | 83 | FR-AUTH-001 through FR-RBAC-007 |
| Non-functional requirements | 24 | NFR-HC-001 through NFR-HC-024 |
| Business rules | 67 | BR-CLIN-001 through BR-RX-003 |
| Total requirements | 174 |  |

### 1.3 Out of Scope

- Phase 2 modules: IPD, Maternity, Emergency, Immunisation, Insurance, HR, Radiology, HMIS Reporting, Mortuary, Dental, Eye Care

- Phase 3 modules: HIV/AIDS Programme, TB Programme, Patient Portal, Nutrition, Community Health

- Phase 4 modules: Theatre, Blood Bank, Physiotherapy, Ambulance

## 2 Test Case Summary

### 2.1 Test Case Distribution by FR Group

| FR Group | FR count | Test cases | Priority | Rationale |
| --- | --- | --- | --- | --- |
| FR-AUTH | 6 | 15 | High | Authentication is a security gateway; failures expose all patient data |
| FR-TNT | 4 | 12 | Critical | Tenant isolation failures cause cross-facility data leakage |
| FR-REG | 11 | 30 | Critical | Patient identity errors propagate to every downstream module |
| FR-OPD | 15 | 45 | Critical | Contains CDS engine (drug interactions, Five Rights, paediatric dosing) with direct patient safety impact |
| FR-LAB | 10 | 25 | Critical | Critical value escalation failure can delay life-saving intervention |
| FR-PHR | 15 | 40 | Critical | Dispensing errors, controlled substance tracking, stock integrity |
| FR-BIL | 10 | 25 | High | Financial accuracy; auto-billing, reconciliation, co-pay splits |
| FR-APT | 5 | 12 | Medium | Scheduling errors do not cause patient harm but affect service delivery |
| FR-RBAC | 7 | 20 | Critical | Access control failures expose sensitive records (HIV, mental health) |
| NFR (all) | 24 | 48 | High-Critical | Performance, security, offline resilience, regulatory compliance |
| Total | 107 | 272 |  |  |

### 2.2 Test Case Distribution by Test Level

| Test level | Test case count | Percentage |
| --- | --- | --- |
| Unit tests | 190 | 70% |
| Integration tests | 54 | 20% |
| End-to-end tests | 28 | 10% |
| Total | 272 | 100% |

### 2.3 Test Case Distribution by Priority

| Priority | Test case count | Pass threshold for release |
| --- | --- | --- |
| Critical | 142 | 100% must pass |
| High | 86 | 95% must pass |
| Medium | 44 | 90% must pass |
| Total | 272 |  |

## 3 Entry and Exit Criteria

### 3.1 Entry Criteria

Testing shall not commence until all of the following conditions are satisfied:

- Code freeze declared for the Phase 1 release candidate

- All unit tests passing in the CI pipeline (zero failures)

- Static analysis (PHPStan level 8) reports zero errors

- Tenant isolation CI audit rule passing (no raw SQL without facility_id filter)

- Staging environment deployed with production-mirror configuration

- Test data seeded: 10 facilities, 100 patients per facility, sample encounters, prescriptions, lab results

- CDS test dataset loaded: drug interaction pairs (all 4 tiers), paediatric dosing drugs, critical value thresholds

- All test cases reviewed and approved

### 3.2 Exit Criteria

The Phase 1 release shall not proceed until all of the following conditions are satisfied:

| Criterion | Threshold |
| --- | --- |
| Critical test cases passed | 100% (142/142) |
| High test cases passed | 95% (82/86 minimum) |
| Medium test cases passed | 90% (40/44 minimum) |
| Open Critical (S1) defects | 0 |
| Open High (S2) defects | 0 |
| Open patient safety defects | 0 |
| CDS engine code coverage (line) | 100% |
| CDS engine code coverage (branch) | 100% |
| Authentication/RBAC code coverage (line) | 95% |
| Billing code coverage (line) | 95% |
| Performance: API P95 response time | < 500 ms at 50 concurrent users |
| Performance: page load time | < 2 seconds on 1 Mbps |
| Offline: full clinical workflow | 5/5 operations complete without error |
| Offline: sync after reconnection | All queued records synced within 5 minutes |
| UAT: clinical advisor sign-off | Received |
| UAT: pilot facility sign-off | Received from all 3 pilot facilities |

### 3.3 Suspension Criteria

Testing shall be suspended if any of the following occur:

- A Critical (S1) patient safety defect is discovered that invalidates other test results

- The staging environment becomes unavailable for more than 4 hours

- Test data integrity is compromised (e.g., tenant isolation breach in test environment)

- More than 5 Critical defects are open simultaneously

Testing resumes only after the suspension trigger is resolved and the entry criteria are re-verified.

## 4 Test Schedule

| Phase | Duration | Start condition | Focus |
| --- | --- | --- | --- |
| Unit testing | Continuous | From first line of code | All services, repositories, CDS rules, calculators; runs on every commit |
| Integration testing | 2 weeks | Code freeze declared | API endpoints, database operations, tenant isolation, event flows, FHIR serialisation |
| System testing | 2 weeks | Integration test exit criteria met | Full clinical workflows end-to-end, cross-module data flow, billing accuracy |
| UAT | 2 weeks | System test exit criteria met | 3 pilot facilities execute clinical workflows with real-world scenarios |
| Performance testing | 1 week | Staging deployed with load test configuration | API response times, page load, database queries, mobile cold start, offline queue stress |
| Security testing | 1 week | Parallel with performance testing | Penetration testing, OWASP Top 10, tenant isolation verification, encryption validation |

### 4.1 Total Estimated Test Duration

- Pre-release testing (integration through security): 8 weeks elapsed

- Unit testing is continuous and does not add elapsed time

- UAT, performance, and security testing may overlap where independent

### 4.2 Test Milestones

| Milestone | Definition of done |
| --- | --- |
| M1: Unit test baseline | All 190 unit tests passing; CDS engine at 100% coverage |
| M2: Integration test complete | All 54 integration tests passing; tenant isolation verified |
| M3: System test complete | All 28 E2E tests passing; full clinical workflow verified |
| M4: UAT sign-off | Clinical advisor and all 3 pilot facilities approve |
| M5: Performance verified | All 8 performance thresholds met |
| M6: Security verified | Zero Critical or High security findings; penetration test report clean |
| M7: Release decision | All exit criteria met; go/no-go recommendation issued |

## 5 Roles and Responsibilities

| Role | Person | Responsibilities |
| --- | --- | --- |
| Developer and test author | Peter (sole developer) | Write unit tests, integration tests, E2E tests; fix all defects; maintain CI pipeline; execute performance tests |
| Clinical advisor | TBD (contracted) | Review CDS test cases for clinical accuracy; validate paediatric dosing thresholds; sign off on clinical safety test results; participate in root cause analysis for patient safety defects |
| Pilot facility staff (Tororo) | Facility clinical team | Execute UAT test scripts for OPD, Lab, Pharmacy workflows; report defects; provide sign-off |
| Pilot facility staff (Kasanje) | Facility clinical team | Execute UAT test scripts; validate multi-tenant isolation from user perspective; provide sign-off |
| Pilot facility staff (TBD) | Facility clinical team | Execute UAT test scripts; provide sign-off |

### 5.1 Solo Developer Risk Mitigation

Peter is the sole developer, test author, and test executor. The following mitigations address the single-point-of-failure risk:

- Automated testing covers 90% of test execution: the CI pipeline runs all unit and integration tests on every push, eliminating manual regression testing

- CDS test suite is deterministic: every clinical safety test has an explicit expected result derived from business rules, not from developer judgment

- Clinical advisor provides independent validation: the clinical advisor reviews CDS test cases and UAT results, providing a second pair of eyes on patient safety

- UAT delegates execution to facility staff: pilot facility staff execute real-world workflows, discovering usability and workflow defects that developer testing misses

- Code coverage enforcement: CI blocks merges below coverage thresholds, preventing untested code from reaching production

## 6 Risk Mitigation

### 6.1 Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Solo tester: defects missed due to author bias | High | High | Automated CI (90% coverage), clinical advisor review, UAT with facility staff |
| Clinical safety defect reaches production | Low | Critical | 100% CDS test coverage, mandatory clinical advisor sign-off, zero-tolerance exit criterion |
| Regulatory non-compliance (HMIS inaccuracy) | Medium | High | HMIS accuracy tests cross-validated against manually tallied facility data from pilot sites |
| Offline sync data loss | Medium | Critical | 72-hour offline queue stress test, conflict resolution verification, field-level merge tests |
| Tenant data leakage | Low | Critical | CI audit rule (raw SQL scan), Eloquent global scope, cross-facility API access tests, penetration testing |
| Performance degradation under load | Medium | High | k6 load tests at 50 concurrent users, database query profiling, Celeron-class hardware test for encryption |
| Test data contamination with real PHI | Low | High | Synthetic data generation via Faker; de-identification procedure for any imported facility data; no PHI in git repository |
| Pilot facility unavailability during UAT | Medium | Medium | Schedule UAT across 3 facilities; 2 of 3 sign-offs sufficient for release with documented risk acceptance |

### 6.2 Contingency Plans

- If clinical advisor is unavailable: defer UAT sign-off; do not release without clinical safety validation

- If fewer than 3 pilot facilities available: proceed with minimum 2 facilities; document reduced UAT coverage as a known risk

- If performance thresholds not met: profile and optimise; re-test; extend performance testing by 1 week before escalating to architecture review

## 7 Test Deliverables

| Deliverable | Format | Produced by | Timing |
| --- | --- | --- | --- |
| Test strategy | Markdown (this repository) | Peter | Before development |
| Test plan | Markdown (this repository) | Peter | Before development |
| Test cases (unit) | PHPUnit / Jest / JUnit test classes | Peter | During development |
| Test cases (integration) | PHPUnit test classes | Peter | During development |
| Test cases (E2E) | Playwright / Espresso / XCUITest scripts | Peter | Post code freeze |
| Test report | Markdown (this repository) | Peter | After each test cycle |
| UAT scripts | Step-by-step procedures (printed) | Peter | Before UAT |
| UAT sign-off forms | Signed PDF | Pilot facility leads | After UAT |
| Clinical safety sign-off | Signed PDF | Clinical advisor | After UAT |
| Performance test report | k6 / Lighthouse output + summary | Peter | After performance testing |
| Security test report | Penetration test output + summary | Peter / external assessor | After security testing |
| Release decision report | Markdown | Peter | Before release |