Table of Contents

# Definition of Ready: Medic8

Document ID: Medic8-DoR-001 Version: 1.0 Date: 2026-04-03 Methodology: Hybrid (Water-Scrum-Fall) Standards: Scrum Guide 2020, IEEE 29148-2018, INVEST Criteria

The Definition of Ready (DoR) is the quality gate that determines whether a story or sprint is sufficiently prepared for development to begin. No story enters a sprint commitment until every applicable item is satisfied. This prevents mid-sprint discovery of missing context, ambiguous requirements, or unresolved dependencies.

## 1 Story Level Definition of Ready

Every user story must meet all of the following criteria before it is accepted into a sprint during Sprint Planning.

### 1.1 Story Structure

- User story follows the "As a [role] / I want to [action] / So that [benefit]" format

- The role is a specific Medic8 persona (e.g., "Receptionist," "Doctor," "Pharmacist," "Lab Technician," "Facility Admin"), not a generic "user"

- The "So that" clause states a measurable business or clinical benefit, not a restatement of the action

- Story title is concise (under 80 characters) and describes the user-visible outcome

### 1.2 Acceptance Criteria

- Acceptance criteria written in Gherkin Given/When/Then format

- Minimum 3 acceptance criteria per story (happy path, error path, edge case)

- Each acceptance criterion is independently testable with a deterministic pass/fail outcome

- No acceptance criterion uses vague adjectives ("fast," "intuitive," "reliable") without a measurable threshold (IEEE 982.1 compliant)

- Security-relevant criteria include the specific PDPA 2019 section or quality standard reference

### 1.3 Estimation and Prioritisation

- Story points estimated using Modified Fibonacci scale (1, 2, 3, 5, 8, 13)

- Stories exceeding 13 points have been decomposed into smaller stories that each deliver independent value

- Priority assigned: Critical, High, Medium, or Low

- Priority rationale documented (e.g., "Critical: blocks all downstream clinical workflows")

### 1.4 Traceability

- Business rules cross-referenced: all applicable BR- identifiers listed (e.g., BR-CLIN-004, BR-FIN-001)

- Functional requirement cross-referenced: FR- identifier linked to the SRS section where the requirement is defined

- If the story implements a regulatory requirement (PDPA, HMIS, PEPFAR): the regulatory reference is cited in the acceptance criteria

### 1.5 Dependencies

- Dependencies identified: "blocked by" and "blocks" relationships documented

- All blocking dependencies are either already completed or scheduled in a prior sprint

- External dependencies (API access, licences, hardware, third-party data) identified with current status and expected resolution date

- If the story requires a new library or package: the library has been evaluated for licence compatibility, maintenance status, and security posture

### 1.6 Design Artefacts

- UI wireframe or screen reference provided for stories with a user interface component (Tabler template page or Figma reference)

- API endpoint defined in the API specification for backend stories: route, HTTP method, request body schema, response schema, authentication requirement

- Database table and columns defined in the ERD for stories that introduce or modify data models

- If the story modifies an existing table: migration strategy documented (additive, nullable, backfill required)

### 1.7 Test Approach

- Test approach identified: unit test, integration test, end-to-end test, or combination

- Test data requirements documented: what seed data, fixtures, or factories are needed

- If the story requires external service integration (MoMo API, SMS gateway, HL7 analyser): mock or sandbox availability confirmed

## 2 Clinical Story Definition of Ready

These criteria apply in addition to the Story Level DoR for any story that touches clinical workflows, prescribing, CDS rules, laboratory, or patient safety logic.

### 2.1 Clinical Workflow

- Clinical workflow documented: stimulus-response pattern from the SRS functional requirements section (e.g., "When the doctor submits a prescription, the system validates Five Rights per BR-CLIN-008")

- Workflow covers the complete clinical path: initiating event, processing steps, expected outcome, and exception handling

- Role-specific permissions for the workflow are defined (who can initiate, who can approve, who can override)

### 2.2 Clinical Decision Support Rules

- CDS rules defined with full specification: trigger condition, severity level, alert message, and required action (proceed, override with reason, or hard stop)

- For drug interaction stories: the drug interaction dataset is available and the relevant drug pairs are identified

- For dosing stories: therapeutic ranges, adult ceiling doses, and weight-based calculation formulae are specified with references

- For scoring stories (NEWS2, APGAR, GCS): scoring criteria, thresholds, and escalation actions are specified with clinical references

### 2.3 Reference Ranges and Thresholds

- Reference ranges specified for all laboratory tests included in the story (normal range, abnormal flag thresholds, critical/panic value thresholds)

- Thresholds are age-group and sex-adjusted where clinically appropriate

- Critical value panic thresholds are defined per BR-CLIN-003 (e.g., potassium > 6.5 mmol/L, glucose < 2.5 mmol/L)

- Source of reference ranges documented (e.g., WHO, Uganda MoH Clinical Guidelines, facility-specific)

### 2.4 Verifiability

- Verifiability criterion from the NFR document reviewed: the story's acceptance criteria produce a deterministic test oracle, not a judgment call

- Expected numerical results documented for calculation-based stories (dosing, scoring, billing): at least 3 worked examples with inputs and expected outputs

- If the story involves clinical data display: display format specified (units, decimal places, colour coding for abnormal values)

### 2.5 Patient Safety Impact

- Patient safety impact assessment completed: what is the worst-case outcome if this story has a defect?

- Safety impact classified: None, Low (inconvenience), Medium (delayed care), High (potential harm), Critical (life-threatening)

- For High or Critical safety impact stories: the test plan includes negative testing (system prevents harm when given incorrect input) and boundary testing (system behaves correctly at threshold values)

- For stories involving medication: the story is cross-referenced against the Five Rights (BR-CLIN-008) and the applicable CDS rules (BR-CLIN-004, BR-CLIN-006)

## 3 Sprint Definition of Ready

The sprint itself must meet the following criteria before development begins (evaluated at the end of Sprint Planning).

### 3.1 Sprint Goal

- Sprint goal defined in one sentence that describes the user-visible outcome (e.g., "Deliver the outpatient clinical consultation workflow from queue to diagnosis")

- Sprint goal is achievable within the sprint duration (2 weeks) at the current velocity

- Sprint goal aligns with the Phase 1 Sprint Plan (07-agile-artifacts/01-sprint-planning/01-sprint-planning.md)

### 3.2 Capacity and Fit

- Stories prioritised by Critical > High > Medium > Low within the sprint

- Total story points fit within the team's velocity (initial estimate: 40 points; adjusted after Sprint 2)

- If total points exceed velocity by more than 10%: deferral candidates identified with documented rationale

- Buffer reserved for bug fixes from previous sprints (minimum 10% of velocity for Sprint 3 onward)

### 3.3 Blockers and Dependencies

- No unresolved blockers at sprint start

- All dependencies from the previous sprint are completed (stories marked "Done" per the DoD)

- External dependencies (API credentials, licences, test data, hardware) are resolved or have a confirmed resolution date within the first 3 days of the sprint

- If an external dependency is unresolved: a contingency plan is documented (e.g., "Use mock API; switch to live integration when credentials arrive")

### 3.4 Environment

- Test environment ready: staging server deployed with the previous sprint's increment

- Test data available: seed data, factories, and fixtures are current

- CI pipeline passing on the develop branch before sprint start

- No infrastructure changes required during the sprint that would cause environment downtime

## 4 Readiness Checklist Summary

Use this quick-reference checklist during Sprint Planning to verify readiness.

### Story Quick Check (All Stories)

| # | Criterion | Met? |
| --- | --- | --- |
| 1 | As a / I want / So that format | [ ] |
| 2 | Gherkin acceptance criteria (minimum 3) | [ ] |
| 3 | Story points estimated (Fibonacci 1-13) | [ ] |
| 4 | Priority assigned | [ ] |
| 5 | BR- identifiers listed | [ ] |
| 6 | FR- identifier linked | [ ] |
| 7 | Dependencies identified | [ ] |
| 8 | UI wireframe or API spec provided | [ ] |
| 9 | Database schema defined (if applicable) | [ ] |
| 10 | Test approach identified | [ ] |

### Clinical Story Quick Check (Additional)

| # | Criterion | Met? |
| --- | --- | --- |
| 11 | Clinical workflow documented (stimulus-response) | [ ] |
| 12 | CDS rules specified (severity, condition, message) | [ ] |
| 13 | Reference ranges/thresholds specified | [ ] |
| 14 | NFR verifiability reviewed | [ ] |
| 15 | Patient safety impact assessed | [ ] |

### Sprint Quick Check

| # | Criterion | Met? |
| --- | --- | --- |
| 16 | Sprint goal defined (one sentence) | [ ] |
| 17 | Stories fit within velocity | [ ] |
| 18 | No unresolved blockers | [ ] |
| 19 | Previous sprint dependencies completed | [ ] |
| 20 | Test environment ready | [ ] |

## 5 Handling Stories That Are Not Ready

When a story fails the DoR check during Sprint Planning:

- The story is returned to the backlog with a documented list of the unmet DoR criteria

- The developer (or product owner) is responsible for resolving the gaps before the next Sprint Planning

- The story is eligible for the next sprint once all DoR criteria are satisfied

- A story that fails the DoR check 2 consecutive Sprint Plannings is escalated to the project owner (Peter) for re-evaluation: the story may need to be rewritten, split, or deprioritised

No story enters a sprint commitment without passing the DoR. This is non-negotiable.

## 6 Cross-References

- Definition of Done: 07-agile-artifacts/02-dod/01-definition-of-done.md

- Sprint Planning: 07-agile-artifacts/01-sprint-planning/01-sprint-planning.md

- User Stories: 02-requirements-engineering/02-user-stories/01-user-stories.md

- Business Rules: _context/business_rules.md

- Quality Standards: _context/quality_standards.md