Table of Contents

# Verification and Validation Audit Report — Academia Pro

## 1 Document Information

| Field | Value |
| --- | --- |
| Project | Academia Pro — Multi-Tenant SaaS School Management Platform |
| Standard | IEEE 1012-2016 (System, Software, and Hardware Verification and Validation) |
| Version | 1.1 |
| Date | 2026-04-03 |
| Auditor | Chwezi Core Systems — V&V Audit Function |
| Integrity Level | IL-3 (High — student PII, financial data, statutory reporting) |
| Methodology | Water-Scrum-Fall (Hybrid) — confirmed 2026-03-27 |
| Audit Type | Full document-level V&V prior to Phase 1 development gate |

## 2 Audit Scope and Methodology

### 2.1 Scope

This audit evaluates the complete documentation baseline for Academia Pro across all 9 project phases, from strategic vision through governance and compliance. The audit determines whether the documentation set is sufficient, correct, consistent, and traceable to authorise entry into the Phase 1 development gate per the Water-Scrum-Fall methodology.

### 2.2 IEEE 1012-2016 V&V Framework

The audit applies the 4 evaluation dimensions mandated by IEEE 1012-2016 Clause 9:

- Correctness — requirements mirror stakeholder intent documented in _context/vision.md; anomalies flagged per Clause 9.1

- Completeness — every edge case, business rule, and context item has a corresponding requirement; omissions flagged per Clause 9.2

- Consistency — terminology, identifiers, and logical structure are uniform across all documents; conflicts flagged per Clause 9.3

- Traceability — every requirement links forward to design and test, and backward to a business goal; gaps flagged per Clause 9.4

### 2.3 Evidence Sources

- Requirements Traceability Matrix (RTM) v1.0 — 2026-04-03

- PDPO Compliance Assessment v1.0 — 2026-04-03

- All _context/ files: vision, stakeholders, features, business rules, quality standards, gap analysis, glossary, tech stack, personas, metrics, payment landscape, domain knowledge

## 3 Documents Reviewed

| Phase | Document | Sections / Files | Status |
| --- | --- | --- | --- |
| 01 — Strategic Vision | Product Requirements Document (PRD) | 9 sections | Complete |
| 01 — Strategic Vision | Vision Statement | 2 sections | Complete |
| 01 — Strategic Vision | Business Case | 8 sections | Complete |
| 02 — Requirements Engineering | Software Requirements Specification (SRS) | 6 sections (51 FRs, 13 NFRs) | Complete |
| 02 — Requirements Engineering | User Stories | Full set | Complete |
| 02 — Requirements Engineering | RBAC / Stakeholder Analysis | Full set | Complete |
| 03 — Design Documentation | High-Level Design (RBAC + Security Architecture) | 2 documents | Complete |
| 03 — Design Documentation | Low-Level Design (Module Architecture) | Full set | Complete |
| 03 — Design Documentation | OpenAPI 3.1 Specification | 12 files, all 49 FRs mapped | Complete |
| 03 — Design Documentation | Entity Relationship Diagram (ERD) | 1 document | Complete |
| 03 — Design Documentation | UX Specification | Full set | Complete |
| 04 — Development Artifacts | Data Migration Specification | 1 document | Complete |
| 04 — Development Artifacts | Coding Guidelines | 1 document | Complete |
| 05 — Testing Documentation | Test Strategy | 1 document | Complete |
| 05 — Testing Documentation | Test Plan | 98 test cases | Complete |
| 06 — Deployment Operations | Deployment Guide | 1 document | Complete |
| 06 — Deployment Operations | Runbook | 1 document | Complete |
| 07 — Agile Artifacts | Sprint Planning | 1 document | Complete |
| 07 — Agile Artifacts | Definition of Done (DoD) | 1 document | Complete |
| 07 — Agile Artifacts | Definition of Ready (DoR) | 1 document | Complete |
| 08 — End-User Documentation | User Manual | 1 document | Complete |
| 08 — End-User Documentation | Installation Guide | 1 document | Complete |
| 08 — End-User Documentation | FAQ | 1 document | Complete |
| 09 — Governance & Compliance | Traceability Matrix | 1 document (64 reqs, 100% coverage) | Complete |
| 09 — Governance & Compliance | PDPO Compliance Assessment | 1 document | Complete |

Total: 25 documents across 9 phases.

## 4 Compliance Assessment Matrix

| IEEE 1012-2016 Clause | Area | Rating | Evidence |
| --- | --- | --- | --- |
| 5.1 | V&V Management Process | Compliant | Phase gates defined in _context/metrics.md; Water-Scrum-Fall methodology documented in _context/vision.md |
| 5.2 | V&V Process Objectives | Compliant | Quality targets defined with IEEE 982.1 metrics in _context/quality_standards.md |
| 6.1 | Software Concept V&V | Compliant | PRD, Vision Statement, and Business Case cover concept-level validation |
| 6.2 | Software Requirements V&V | Partially Compliant | SRS covers 64 requirements in stimulus-response format; FR-EMIS-001 context gap fully resolved; FR-EXM-008 partially resolved (core fields documented, exact UNEB file format pending — downgraded to Minor) |
| 6.3 | Software Design V&V | Compliant | HLD, LLD, ERD, OpenAPI 3.1 spec, and UX spec provide complete design verification |
| 6.4 | Software Implementation V&V | Compliant | Coding guidelines, PHPStan level 8, CI enforcement documented |
| 6.5 | Software Test V&V | Compliant | Test Strategy and Test Plan with 98 test cases; coverage targets defined (80% backend, 100% UNEB/fees, 70% frontend) |
| 6.6 | Software Installation and Checkout V&V | Compliant | Deployment Guide and Installation Guide cover installation verification |
| 6.7 | Software Operation V&V | Compliant | Runbook, User Manual, and FAQ cover operational verification |
| 7.1 | V&V Reporting Requirements | Compliant | RTM, this audit report, and PDPO compliance assessment constitute the V&V report set |
| 8.1 | Integrity Level Determination | Compliant | IL-3 assigned based on student PII, financial data, and statutory reporting obligations |
| 9.1 | Anomaly Identification | Compliant | [V&V-FAIL], [CONTEXT-GAP], [GLOSSARY-GAP], [TRACE-GAP], and [SMART-FAIL] tags defined and applied |
| 9.2 | Baseline Verification | Partially Compliant | Full baseline verification deferred until remaining FR-EXM-008 UNEB file format gap is resolved (downgraded to Minor) |

## 5 Findings

### 5.1 Critical Findings

None. No critical defects, contradictions, or missing core artifacts were identified. The documentation baseline is structurally sound.

### 5.2 Major Findings

MAJ-001: UNEB Candidate Registration Export Format — Partially Resolved (Downgraded to Minor)

- Requirement: FR-EXM-008 — UNEB candidate registration export

- Original tag: [CONTEXT-GAP: UNEB registration format]

- Resolution status: Partially resolved. Core UNEB candidate registration fields (centre number, candidate index, name, gender, date of birth, subjects, disability code) have been documented from the EMIS secondary manual. The exact UNEB registration file format (CSV/XML column specification, header row conventions, encoding) still requires direct UNEB liaison.

- Residual impact: TC-EXM-008 can now validate core field presence and data types. Final format compliance testing (column order, delimiter, file extension) remains deferred.

- Severity: Downgraded from Major to Minor — core fields are sufficient for initial implementation; full format closure is a pre-Sprint 3 task.

MAJ-002: MoES EMIS Data Dictionary — Fully Resolved

- Requirement: FR-EMIS-001 — EMIS student headcount export for MoES

- Original tag: [CONTEXT-GAP: MoES EMIS data dictionary]

- Resolution status: Fully resolved. A complete EMIS data dictionary was created from 5 official MoES documents (EMIS primary manual, EMIS secondary manual, school census guidelines, annual school census form, and EMIS data validation rules). FR-EMIS-001 is now fully specified, and 2 additional requirements were added: FR-EMIS-002 (staff data export) and FR-EMIS-003 (learner summary form export).

- Impact: TC-EMIS-001, TC-EMIS-002, TC-EMIS-003, and UG-NFR-002 acceptance testing can now proceed. BG-004 functional coverage increased from 2 FRs to 4 FRs.

- Severity: Resolved — no longer a finding.

### 5.3 Minor Findings

MIN-001: ERD Completion Status Uncertain

- Reference: _context/gap-analysis.md HIGH-002

- Observation: The gap analysis entry for the ERD (HIGH-002) is marked "Not started," yet the ERD is listed as a completed Phase 03 document. This status field should be updated to reflect actual completion.

- Tag: [V&V-FAIL: gap-analysis.md HIGH-002 status field not updated after ERD completion]

- Severity: Minor — documentation hygiene; does not affect requirement quality.

MIN-002: .docx Builds Not Verified

- Observation: This audit reviewed source markdown files only. No .docx output files were verified against scripts/build-doc.sh. Rendering errors (broken tables, missing LaTeX formulas, heading numbering) may exist in built documents.

- Severity: Minor — does not affect specification correctness; affects deliverable presentation.

### 5.4 Observations

OBS-001: Test Case Count Exceeds Requirement Count

- 98 test cases cover 62 requirements, yielding a test density of 1.58 test cases per requirement. This exceeds the minimum of 1:1 and provides additional confidence, particularly for the UNEB grading engine (FR-EXM-004 through FR-EXM-006) where multiple boundary-value test cases are expected.

OBS-002: Pan-Africa Expansion Requirements Are Well-Isolated

- BG-005 maps to 18 FRs and 2 NFRs, all concentrated in HistoryModule, SharingModule, ApplicationModule, and cross-cutting modules (AuthModule, TenantModule, SISModule). This isolation supports phased delivery without impacting Uganda-first functionality.

OBS-003: KUPAA Micro-Payment Model

- The glossary defines KUPAA, and the payment landscape document describes the model, but no explicit FR exists for community payment agents or pre-term instalment plans. If KUPAA is a Phase 1 feature, an FR should be added. If deferred, this should be noted in the PRD roadmap.

OBS-004: Offline Capability Coverage

- UG-NFR-004 specifies offline attendance and mark entry with 5-minute sync. The test plan should include test cases that simulate prolonged offline periods (> 5 minutes) and conflict resolution scenarios when multiple teachers submit overlapping attendance records after reconnection.

## 6 Correctness Analysis

| Evaluation Criterion | Result | Notes |
| --- | --- | --- |
| Requirements mirror stakeholder intent (_context/vision.md) | Pass | All 5 business goals from _context/vision.md Section "Goals" are directly addressed by requirements. The Design Covenant constraints (maximum automation, zero-config defaults, role-scoped UX, training-path architecture, progressive disclosure, single-admin survivability) are reflected in the UX Specification and RBAC design. |
| Stimulus-response format compliance | Pass | All 49 FRs follow "The system shall..." stimulus-response format per IEEE 830. |
| Measurable quality targets | Pass | All NFRs in _context/quality_standards.md specify IEEE 982.1 metrics with numeric thresholds. No vague adjectives detected. |
| Business rule alignment | Pass | Business rules (BR-UNEB-001 through BR-UNEB-004, BR-FEE-001 through BR-FEE-005, BR-PROM-001 through BR-PROM-007, BR-DEPART-001 through BR-DEPART-004) are referenced by corresponding FRs. |
| Anomaly count | 0 critical, 0 major (MAJ-002 resolved, MAJ-001 downgraded to Minor) | See updated MAJ-001 and MAJ-002 in Section 5.2. |

## 7 Completeness Analysis

| Evaluation Criterion | Result | Notes |
| --- | --- | --- |
| All business goals have requirements | Pass | BG-001: 48 reqs, BG-002: 17 reqs, BG-003: 9 reqs, BG-004: 5 reqs, BG-005: 20 reqs. |
| All FRs have test cases | Pass | 51/51 FRs linked to at least one TC. |
| All NFRs have test cases | Pass | 13/13 NFRs linked to at least one TC. |
| All FRs have design elements | Pass | 51/51 FRs linked to at least one HLD module and database entity. |
| Context gaps resolved | Partial | 1 of 8 HIGH-priority gaps remains partially open: FR-EXM-008 (UNEB file format — core fields documented, exact format pending). FR-EMIS-001 (MoES schema) fully resolved. The remaining 6 HIGH gaps were previously resolved. |
| PDPO compliance coverage | Pass | PDPO Compliance Assessment addresses all 8 principles of the Data Protection and Privacy Act 2019. |
| Phase coverage | Pass | All 9 project phases have at least one document. |

## 8 Consistency Analysis

| Evaluation Criterion | Result | Notes |
| --- | --- | --- |
| Requirement ID uniqueness | Pass | All 64 requirement IDs are unique across the SRS. No duplicates detected. |
| Terminology consistency | Pass | Glossary (_context/glossary.md) defines all domain terms. Cross-referencing SRS, HLD, and test plan confirms consistent usage of "tenant," "global student identity," "UNEB," "EMIS," "PDPO," and all module names. |
| Identifier format consistency | Pass | FRs use FR-<MODULE>-NNN format. NFRs use EDU-NFR-NNN or UG-NFR-NNN. Test cases use TC-<MODULE>-NNN or TC-NFR-NNN. Business goals use BG-NNN. All identifiers follow their respective conventions throughout. |
| Cross-document alignment | Pass | SRS Section 3.2 functional requirements align with OpenAPI 3.1 endpoints (12 files cover all 51 FRs). HLD modules map 1:1 to SRS module groupings. |
| Quality target consistency | Pass | Targets stated in _context/quality_standards.md match those referenced in the Test Strategy, Test Plan, and NFRs (API P95 ≤ 500 ms, 99.5% uptime, 80% backend coverage, WCAG 2.1 AA). |
| Gap analysis vs. RTM alignment | Pass with note | MIN-001 flags a stale status field in gap-analysis.md, but the content is consistent. |

## 9 Traceability Analysis

### 9.1 Forward Traceability (Requirement to Design to Test)

| Trace Path | Count | Coverage |
| --- | --- | --- |
| FR → HLD Module | 51/51 | 100% |
| FR → Database Table / Component | 51/51 | 100% |
| FR → OpenAPI Endpoint | 51/51 | 100% |
| FR → Test Case | 51/51 | 100% |
| NFR → HLD Module / Infrastructure | 13/13 | 100% |
| NFR → Test Case | 13/13 | 100% |

### 9.2 Backward Traceability (Test to Requirement to Business Goal)

| Trace Path | Count | Coverage |
| --- | --- | --- |
| TC → FR or NFR | 77/77 | 100% |
| FR → Business Goal | 51/51 | 100% |
| NFR → Business Goal | 13/13 | 100% |

### 9.3 Orphan Detection

| Category | Count |
| --- | --- |
| Orphan requirements (no BG link) | 0 |
| Orphan test cases (no requirement link) | 0 |
| Orphan design elements (no requirement link) | 0 |

### 9.4 Coverage Formula

CoveragePercent=LinkedRequirementsTotalRequirements×100=6464×100=100%

### 9.5 Traceability Gaps

One requirement has a residual context gap affecting full verification closure:

- FR-EXM-008 — partially resolved. Core UNEB candidate fields documented; exact file format (column order, delimiter, encoding) pending UNEB liaison. TC-EXM-008 can validate core field presence; final format compliance testing is deferred.

FR-EMIS-001 context gap has been fully resolved. A complete EMIS data dictionary was created from 5 official MoES documents. TC-EMIS-001, TC-EMIS-002, and TC-EMIS-003 can now produce deterministic pass/fail results.

## 10 Remediation Plan

| ID | Priority | Finding | Action | Responsible | Target Date |
| --- | --- | --- | --- | --- | --- |
| REM-001 | Medium | MAJ-001 (downgraded to Minor): UNEB registration format | Partially resolved — core fields documented from EMIS secondary manual. Remaining action: contact UNEB to obtain exact CSV/XML column specification (column order, delimiter, encoding). Update TC-EXM-008 final format compliance criteria. | Peter (Chwezi Core Systems) | Before Phase 1 Sprint 3 (ExamModule) |
| REM-002 | Resolved | MAJ-002: MoES EMIS data dictionary | Fully resolved — complete EMIS data dictionary created from 5 official MoES documents. FR-EMIS-001 fully specified. FR-EMIS-002 and FR-EMIS-003 added. TC-EMIS-001, TC-EMIS-002, TC-EMIS-003, and UG-NFR-002 can proceed. | Peter (Chwezi Core Systems) | Resolved 2026-04-03 |
| REM-003 | Low | MIN-001: ERD status field stale | Update _context/gap-analysis.md HIGH-002 status field to reflect ERD completion. | Peter (Chwezi Core Systems) | Next documentation review |
| REM-004 | Low | MIN-002: .docx builds not verified | Run scripts/build-doc.sh for all 25 documents and verify rendered output. | Peter (Chwezi Core Systems) | Before Phase 1 development gate |
| REM-005 | Low | OBS-003: KUPAA FR coverage | Confirm whether KUPAA micro-payment is Phase 1 scope. If yes, add FR-FEE-008 for community payment agents. If no, document deferral in PRD roadmap. | Peter (Chwezi Core Systems) | Before Phase 1 Sprint 2 (FeesModule) |
| REM-006 | Low | OBS-004: Offline conflict resolution | Add test cases for prolonged offline (> 5 min) and multi-teacher conflict resolution to TC-NFR-009. | Peter (Chwezi Core Systems) | Before Phase 1 Sprint 3 |

## 11 Audit Summary and Recommendation

### 11.1 Summary

| Metric | Value |
| --- | --- |
| Documents reviewed | 25 |
| Requirements audited | 64 (51 FR + 13 NFR) |
| Test cases audited | 100 (77 unique TC IDs mapped to requirements) |
| Critical findings | 0 |
| Major findings | 0 (MAJ-002 resolved, MAJ-001 downgraded to Minor) |
| Minor findings | 3 (MIN-001, MIN-002, MAJ-001 downgraded) |
| Observations | 4 |
| Forward traceability | 100% |
| Backward traceability | 100% |
| Orphan artifacts | 0 |

### 11.2 Recommendation

Conditional Pass (Improved).

The Academia Pro documentation baseline meets the requirements of IEEE 1012-2016 for entry into Phase 1 development. The audit position has improved since Version 1.0:

- MAJ-002 (MoES EMIS data dictionary) is fully resolved. A complete EMIS data dictionary was created from 5 official MoES documents. FR-EMIS-001 is fully specified, and 2 new requirements (FR-EMIS-002, FR-EMIS-003) were added, increasing total requirements from 62 to 64. EMISModule Sprint 4 is no longer gated.

- MAJ-001 (UNEB registration format) is downgraded to Minor. Core candidate fields are documented from the EMIS secondary manual. The remaining gap (exact file format) requires UNEB liaison but does not block initial ExamModule implementation.

Remaining conditions:

- REM-001 (downgraded) should be resolved before ExamModule Sprint 3 for full format compliance testing. All other modules may proceed without delay.

- REM-003 and REM-004 should be resolved during the next documentation review cycle but do not block development.

- Upon resolution of the remaining minor finding on FR-EXM-008, conduct a formal baseline verification per IEEE 1012-2016 Clause 9.2 and update this audit report to Version 2.0 with a Full Pass recommendation.

The documentation set demonstrates comprehensive coverage, consistent terminology, rigorous traceability, and measurable quality targets. No major findings remain. No structural, logical, or completeness defects prevent the project from entering development.

## 12 Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | 2026-04-03 | Chwezi Core Systems — V&V Audit Function | Initial audit report — Conditional Pass |
| 1.1 | 2026-04-03 | Chwezi Core Systems — V&V Audit Function | EMIS context gaps resolved: MAJ-002 fully resolved (EMIS data dictionary from 5 MoES documents), MAJ-001 downgraded to Minor (core UNEB fields documented). 2 new FRs added (FR-EMIS-002, FR-EMIS-003). Total requirements: 64. |