Table of Contents

# Definition of Ready — Academia Pro

Project: Academia Pro Methodology: Hybrid (Water-Scrum-Fall) Owner: Chwezi Core Systems Effective Date: 2026-04-03 Standard: Scrum Guide (2020) adapted for solo-developer context

This document defines the criteria that every Product Backlog Item (PBI) SHALL satisfy before it is selected into a Sprint. A PBI that fails any criterion below is not Ready and SHALL NOT enter Sprint Planning.

## 1 Story Completeness Criteria

- SC-01: The PBI SHALL have a unique identifier (e.g., PBI-0042) assigned in the backlog tracker.

- SC-02: The PBI SHALL be expressed in user story format: "As a [role], I want [capability] so that [business value]."

- SC-03: The PBI SHALL state its business value in terms traceable to a project goal in _context/vision.md.

- SC-04: The PBI SHALL identify the primary user role from the stakeholder register in _context/stakeholders.md.

- SC-05: The PBI SHALL specify the module(s) it affects (e.g., Gradebook, Fees, Attendance).

## 2 Acceptance Criteria Requirements

- AC-01: The PBI SHALL have at least one acceptance criterion written in Given-When-Then format.

- AC-02: The acceptance criteria SHALL cover the success path (happy path) for the primary use case.

- AC-03: The acceptance criteria SHALL cover at least one error path (invalid input, unauthorised access, network failure) relevant to the story.

- AC-04: The acceptance criteria SHALL cover edge cases identified during refinement (e.g., boundary values, empty states, concurrent access).

- AC-05: Each acceptance criterion SHALL be independently verifiable with a deterministic pass/fail outcome.

- AC-06: The developer SHALL confirm agreement with the acceptance criteria during self-refinement (see Section 6) before the PBI enters Sprint Planning.

## 3 Sizing and Estimation Criteria

- SZ-01: The PBI SHALL have a story point estimate assigned during refinement.

- SZ-02: The PBI SHALL fit within a single Sprint. If the estimate exceeds 8 story points, the PBI SHALL be split into smaller items before it is considered Ready.

- SZ-03: Each split item SHALL be independently deliverable and testable.

- SZ-04: The estimation SHALL account for testing, documentation, and deployment effort — not just implementation.

## 4 Dependency Resolution Criteria

- DR-01: All external dependencies (third-party APIs, partner integrations, infrastructure provisioning) SHALL be identified and listed on the PBI.

- DR-02: Each external dependency SHALL have a confirmed resolution date that falls before or within the target Sprint.

- DR-03: API contracts for external integrations (e.g., SchoolPay, MTN MoMo, EMIS) SHALL be finalised and documented before the PBI enters Sprint Planning.

- DR-04: Internal dependencies on other PBIs SHALL be resolved or scheduled in a prior Sprint.

- DR-05: Required test data, sample files, or access credentials SHALL be available before Sprint start.

## 5 Design Clarity Criteria

- DS-01: User-facing PBIs SHALL have UI mockups or wireframes attached, specifying layout, field labels, and interaction states.

- DS-02: Data model changes (new tables, column additions, relationship changes) SHALL be identified and documented with a migration sketch.

- DS-03: The technical approach SHALL be agreed upon during refinement, including:

  - Framework components to use or extend

  - Affected API endpoints (new or modified)

  - Tenant isolation strategy for the feature

- DS-04: Non-functional requirements applicable to the PBI SHALL be specified with measurable thresholds drawn from _context/quality_standards.md. Examples:

  - API response time: P95 ≤500 ms

  - Accessibility: zero Axe violations

  - Security: zero OWASP Top 10 critical/high findings

- DS-05: If the PBI introduces a new algorithm or business rule (e.g., UNEB grading formula, fee penalty calculation), the rule SHALL be documented with input/output examples before Sprint entry.

## 6 Refinement Process

Context: Academia Pro is developed by a solo developer. Traditional team-based refinement ceremonies are replaced by a structured self-refinement discipline.

- RF-01: The developer SHALL conduct a weekly self-refinement session (minimum 30 minutes) to review and refine the top 10 backlog items by priority.

- RF-02: Each refinement session SHALL verify every candidate PBI against Sections 1 through 5 of this document.

- RF-03: PBIs that fail any criterion SHALL be tagged [NOT-READY: <reason>] and returned to the backlog with a note describing the missing element.

- RF-04: Blocked PBIs (awaiting external input, partner API access, or stakeholder decision) SHALL be escalated by:

  - Logging the blocker in the backlog tracker with a due date.

  - Sending a follow-up communication to the blocking party.

  - Reviewing the blocker status at each subsequent refinement session.

- RF-05: The developer SHALL not select a PBI into Sprint Planning until all criteria in this document are satisfied and the [NOT-READY] tag is removed.

- RF-06: Refinement notes (decisions, assumptions, open questions resolved) SHALL be recorded on the PBI as comments for audit traceability.