# Longhorn ERP — Definition of Ready

Agile Artifacts — Feature Development Pre-Conditions

2026-04-05

Table of Contents

| Project | Longhorn ERP |
| --- | --- |
| Owner | Chwezi Core Systems |
| Author | Peter Bamuhigire |
| Version | 1.0 Draft |
| Date | 2026-04-05 |
| Classification | Confidential — Internal Use Only |

# Definition of Ready — Longhorn ERP

A feature is Ready to develop when ALL of the following pre-conditions are met. Each criterion is a binary gate — the feature does not enter the sprint until every condition passes.

## Requirements

- The SRS section for this feature exists and has no open [CONTEXT-GAP] flags.

- All FR-- identifiers for this feature are present in the SRS with stimulus-response format.

- All NFR-- requirements affecting this feature have measurable thresholds — no [SMART-FAIL] flags.

- No [V&V-FAIL] tags remain unresolved in this feature's SRS section.

## Design

- Database schema for the feature is defined: table names, column names, data types, and FK relationships are specified.

- API endpoint(s) for the feature are specified in the API Specification: method, path, request schema, and response schema are present.

- All new UI screens are described in the UX Specification: layout, components, and interaction patterns are documented.

## Traceability

- Every FR-- for this feature links to at least 1 business goal — no [TRACE-GAP-BG] flags.

- Every FR-- for this feature has at least 1 planned test case in the Test Plan — no [TRACE-GAP-TC] flags.

## Dependencies

- All module dependencies are resolved: if this feature requires another module (e.g., Manufacturing requires Advanced Inventory), that module's feature is already Done or will be Done in the same sprint.

- Any external API dependency (EFRIS, MoMo) either has confirmed credentials or is explicitly stubbed with a [CONTEXT-GAP] accepted by the product owner.

## Glossary

- All new domain terms introduced by this feature are defined in _context/glossary.md.

## Estimation

- The feature has been sized by the developer in story points or hours.

- The feature can be completed in a single sprint — if not, it must be split into smaller features before it is considered Ready.

## DoR Checklist — Copy into Sprint Planning Board

### Definition of Ready Checklist

**Requirements**
- [ ] SRS section for this feature exists with no open `[CONTEXT-GAP]` flags.
- [ ] All FR-*-* identifiers are present in the SRS with stimulus-response format.
- [ ] All NFR-*-* requirements have measurable thresholds — no `[SMART-FAIL]` flags.
- [ ] No `[V&V-FAIL]` tags remain unresolved in this feature's SRS section.

**Design**
- [ ] Database schema defined: table names, column names, data types, FK relationships.
- [ ] API endpoint(s) specified in API Specification: method, path, request/response schema.
- [ ] All new UI screens described in UX Specification: layout, components, interaction patterns.

**Traceability**
- [ ] Every FR-*-* links to at least 1 business goal — no `[TRACE-GAP-BG]` flags.
- [ ] Every FR-*-* has at least 1 planned test case in the Test Plan — no `[TRACE-GAP-TC]` flags.

**Dependencies**
- [ ] All module dependencies resolved — dependent features are Done or in-sprint.
- [ ] External API dependencies have confirmed credentials or are formally stubbed.

**Glossary**
- [ ] All new domain terms defined in `_context/glossary.md`.

**Estimation**
- [ ] Feature sized by developer (story points or hours).
- [ ] Feature fits in a single sprint, or has been split.